## Slide 1: Progress Report
NFU Hubert
2023/10/10

## Slide 2
 | Now (Done) | Future (Not yet)
Paper Reading | Empirical Evaluations on Momentum Effects of Taiwan | Call auction, continuous trading and closing price formation
Simulated trading | US stock market and TW stock market | Extend the trading duration beyond day trading ( Handled by NFU )
Categorizing stock types | TW stock market | US stock market ( Handled by CCU )
Stock events | (Null) | US stock events and TW stock events Ex: Annual General Meeting、FED Meeting、CPI、Financial Reports、News ( U.S. Handled by CCU, TW Handled by NFU )
Test parameters | Using basic parameters only | Find the optimal parameters (Using TP/MDD ratio and SQN)
GUI - Results | Comparing the simulated results for the TW stock market | Adding simulated results for the US stock market
GUI - Interaction | Switching charts for different stocks. | Users can modify parameters and send computation requests to the server
Executing
2023/08/16
Notes: This is last month's progress chart. The items on the right with checkmarks are completed tasks. The unfinished items are "Stock events and stock types" and "Test parameters," which still need CCU's assistance to address.

## Slide 3: News, Stock events
[*] About the TEJPro database…
[*] If using the crawler program I previously wrote…
Notes: In the stock events part, this month we attempted to fetch news data using the TEJPro database. However, we later discovered that the data in the TEJPro database is outdated, and new news is only added at the end of the day. If using the crawler program I previously wrote, we can scrape real-time news, but it might be limited by the website. Additionally, we'll need to implement a new categorization method that determines which stocks are affected and to what extent.

## Slide 4: Backtesting
Completed and in progress :
[+] Added parameters in the strategy function (hold_days, end_of_week, end_of_month, trade_value)
[+] Added backtesting data for US stocks on the website
[+] Added categorization for Taiwan stocks
[+] Created APIs (/api/v1/verify, /api/v1/results, /api/v1/strategy, /api/v1/download)
[…] Searching for the best parameters; will begin once the website is online
[*] Verified that day trading is not the best choice
Future plans :
[#] Adding an Asset section, allowing for simulating backtests with a specified capital and selected stocks
[#] Adding a real stock trading API for automated trading
[#] Filtering suitable stocks
[#] Building the database for the website
Notes: 第一個參數: 持有天數, 0 = 當沖, 1 = 隔日沖, n = 隔n日沖銷
第二個參數: 是否在週五時沖銷, 如果是就會固定在週五將所有股票沖銷
第三個參數: 是否在每個月的結束時將所有股票沖銷
verify api(*password): 採用密碼驗證的方式, 密碼為(nfu,ccu,nfuccu,ccunfu)不區分大小寫, 這部分可以再做調整, 驗證成功後會返回auth, 需要帶有auth才能抓取數據
results api(*auth, *strategy_params): 取得策略的結果, 如果策略結果為空的話, 代表該策略尚未建立(參數不同 策略也不同), 使用者前端修改參數後可以到後端抓取資料
strategy api(*auth, *strategy_params): 建立一個策略, 由後端幫你執行結果, 發送此請求後會建立websocket連線, 當策略執行完畢後會通知客戶端去請求數據
(**strategy api websocket正在測試, 未完善)

## Slide 5: New Discovery
Strategy Parameters | Value
N Days | 90
N Percentile | 95
Trading Method | One-way
Entry Percentage | 3%
Notes: In the stock events part, this month we attempted to fetch news data using the TEJPro database. However, we later discovered that the data in the TEJPro database is outdated, and new news is only added at the end of the day. If using the crawler program I previously wrote, we can scrape real-time news, but it might be limited by the website. Additionally, we'll need to implement a new categorization method that determines which stocks are affected and to what extent.

## Slide 6: New Discovery
Total Profits Rank | Day Trading | End of week | End of month
1 | AMZN.US | AMZN.US | NVR.US
2 | NVR.US | TSLA.US | ANET.US
3 | CMG.US | NFLX.US | AAPL.US
4 | NVDA.US | EPAM.US | SEDG.US
5 | SIVB.US | AZO.US | AZO.US
6 | AZO.US | SIVB.US | LRCX.US
7 | NOW.US | IDXX.US | NFLX.US
8 | NFLX.US | SEDG.US | ALGN.US
9 | EPAM.US | NVR.US | PAYC.US
10 | TSLA.US | MTCH.US | AMZN.US
Notes: In the stock events part, this month we attempted to fetch news data using the TEJPro database. However, we later discovered that the data in the TEJPro database is outdated, and new news is only added at the end of the day. If using the crawler program I previously wrote, we can scrape real-time news, but it might be limited by the website. Additionally, we'll need to implement a new categorization method that determines which stocks are affected and to what extent.

## Slide 7
 | Now (Done) | Future (Not yet)
Paper Reading | Call auction, continuous trading and closing price formation | 
Simulated trading | Extend the trading duration beyond day trading ( Handled by NFU ) | 
Categorizing stock types | TW stock market | US stock market ( Handled by CCU )
Stock events | (Null) | US stock events and TW stock events Ex: Annual General Meeting、FED Meeting、CPI、Financial Reports、News ( U.S. Handled by CCU, TW Handled by NFU )
Test parameters | Find the optimal parameters (Using TP/MDD ratio and SQN) | 
GUI - Results | Adding simulated results for the US stock market | 
GUI - Interaction | Users can modify parameters and send computation requests to the server | 
2023/10/10