## Slide 1: Progress Report
NFU Hubert
2023/09/26

## Slide 2
 | Now (Done) | Future (Not yet)
Paper Reading | Empirical Evaluations on Momentum Effects of Taiwan | Call auction, continuous trading and closing price formation
Simulated trading | US stock market and TW stock market | Extend the trading duration beyond day trading ( Handled by NFU )
Categorizing stock types | TW stock market | US stock market ( Handled by CCU )
Stock events | (Null) | US stock events and TW stock events Ex: Annual General Meeting、FED Meeting、CPI、Financial Reports、News ( U.S. Handled by CCU, TW Handled by NFU )
Test parameters | Using basic parameters only | Find the optimal parameters (Using TP/MDD ratio and SQN)
GUI - Results | Comparing the simulated results for the TW stock market | Adding simulated results for the US stock market
GUI - Interaction | Switching charts for different stocks. | Users can modify parameters and send computation requests to the server
Executing
Executing
2023/08/16

## Slide 3: News, Stock events
[*] TEJPro資料庫的新聞是過時的, 當天結束後才會將新的新聞放上去
[*] 使用我以前寫的Crawler爬蟲可以做到即時新聞爬取, 但是會被限制, 並且需要再添加一個分類算法, 分類影響到的股票、影響程度等
Notes: 這部分由於這些原因, 暫時沒有添加到主程式內, 不知道老師是否有更好的方法, 或是中正老師有管道可以即時拿到最新的新聞

## Slide 4: Backtesting
已完成與進行中：
[+] 策略函數中新增參數 (hold_days, end_of_week, end_of_month, trade_value)
[+] 網站上新增美股回測資料
[+] 新增台股分類
[+] 建立API (/api/v1/verify, /api/v1/results, /api/v1/strategy)
[+…] (正在執行此進度) Download api(*auth, *strategy_params, *download_type, stock_id)
[…] 尋找最佳參數的部分, 等網站上線後開始尋找最佳參數
[*] 驗證當沖確實並不是最佳選擇
未來規劃：
[#] 新增Asset部份, 可以設定一筆資金及哪些股票進行模擬回測
[#] 串聯券商API實現自動交易
[#] 篩選適合的股票
[#] 資料庫搭建
Notes: 第一個參數: 持有天數, 0 = 當沖, 1 = 隔日沖, n = 隔n日沖銷
第二個參數: 是否在週五時沖銷, 如果是就會固定在週五將所有股票沖銷
第三個參數: 是否在每個月的結束時將所有股票沖銷
verify api(*password): 採用密碼驗證的方式, 密碼為(nfu,ccu,nfuccu,ccunfu)不區分大小寫, 這部分可以再做調整, 驗證成功後會返回auth, 需要帶有auth才能抓取數據
results api(*auth, *strategy_params): 取得策略的結果, 如果策略結果為空的話, 代表該策略尚未建立(參數不同 策略也不同), 使用者前端修改參數後可以到後端抓取資料
strategy api(*auth, *strategy_params): 建立一個策略, 由後端幫你執行結果, 發送此請求後會建立websocket連線, 當策略執行完畢後會通知客戶端去請求數據
(**strategy api websocket正在測試, 未完善)

## Slide 5
 | Now (Done) | Future (Not yet)
Paper Reading | Call auction, continuous trading and closing price formation | 
Simulated trading | Extend the trading duration beyond day trading ( Handled by NFU ) | 
Categorizing stock types | TW stock market | US stock market ( Handled by CCU )
Stock events | (Null) | US stock events and TW stock events Ex: Annual General Meeting、FED Meeting、CPI、Financial Reports、News ( U.S. Handled by CCU, TW Handled by NFU )
Test parameters | Find the optimal parameters (Using TP/MDD ratio and SQN) | 
GUI - Results | Adding simulated results for the US stock market | 
GUI - Interaction | Users can modify parameters and send computation requests to the server | 
2023/09/26